SRI KRISHNAA DAIRY FARMS

Complete Project Documentation v3.0

Farm-Fresh Milk Delivery Platform — April 2026

| Item | Details |
| --- | --- |
| Website | https://srikrishnaadairy.in |
| Domain | Hostinger — srikrishnaadairy.in |
| Hosting | Vercel (Free tier) |
| Database | Supabase (PostgreSQL + Auth + RLS) |
| Framework | Next.js 16.2.1 (App Router) |
| Styling | Tailwind CSS |
| Payments | Razorpay (Live mode) |
| Email | Resend + Zoho Mail |
| WhatsApp | Meta WhatsApp Cloud API |
| Analytics | Google Analytics + Microsoft Clarity |
| Version | 3.0 — April 2026 |
| Investor Rating | 4.2 / 5 — Professional dairy tech platform |

# Table of Contents

1. Project Overview & Business Details

2. Tech Stack

3. Pages Built

4. Customer Features

5. Admin Features — Super Admin Panel

6. Delivery Agent Features

7. Payment System

8. Notification System

9. WhatsApp Templates

10. Database Structure

11. SEO & Analytics

12. Business Setup

13. API Routes

14. Environment Variables

15. Investor Audit — Key Findings

16. Pending Tasks & Roadmap

17. Credentials & Access

# 1. Project Overview & Business Details

Sri Krishnaa Dairy Farms is a complete farm-to-doorstep milk delivery platform built for North & East Bangalore. Rated 4.2/5 by a seasoned investor as one of the most professionally built hyperlocal dairy tech platforms at this stage.

Business Details

| Item | Details |
| --- | --- |
| Business Name | Sri Krishnaa Dairy Farms |
| Location | Kattigenahalli, Bangalore, Karnataka |
| Service Area | North & East Bangalore |
| Phone | 9980166221 |
| Email (General) | hello@srikrishnaadairy.in |
| Email (Orders) | orders@srikrishnaadairy.in |
| Email (Support) | support@srikrishnaadairy.in |
| Website | srikrishnaadairy.in |
| Morning Delivery | 7AM - 9AM |
| Evening Delivery | 5PM - 7PM |
| Farm Dispatch | 6AM |
| Order Cutoff | 6PM (for next day delivery) |
| FSSAI License | 21225008004544 |
| Positioning | New venture — premium farm-fresh milk |

Product Pricing

| Product | Size | Price | Notes |
| --- | --- | --- | --- |
| A1 Cow Milk — Trial | 500ml or 1000ml | Market price | COD, Zero deposit — first order only |
| A1 Cow Milk | 500ml | Rs. 35 per bottle | Regular order, deposit applies |
| A1 Cow Milk | 1000ml | Rs. 65 per bottle | Regular order, deposit applies |
| Bottle Deposit | Per bottle | Rs. 200 | Refundable, reserved separately in wallet |

# 2. Tech Stack

| Category | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 16.2.1 (App Router) | React framework with server components |
| Styling | Tailwind CSS | Utility-first CSS framework |
| Database | Supabase (PostgreSQL) | Database + Auth + RLS policies |
| Hosting | Vercel | Deployment and serverless functions |
| Payments | Razorpay (Live mode) | Payment gateway — KYC approved |
| Email | Resend | Transactional email (orders@srikrishnaadairy.in) |
| Business Email | Zoho Mail | hello@, orders@, support@ |
| Analytics | Google Analytics GA4 | G-MB9J216FPB |
| Heatmaps | Microsoft Clarity | Session recordings + heatmaps (w6131yjrnm) |
| Search Console | Google Search Console | SEO monitoring for srikrishnaadairy.in |
| Bing SEO | Bing Webmaster Tools | Bing search monitoring |
| Push Notifications | Web Push API + VAPID | Browser push notifications |
| PWA | Service Worker + Web Manifest | Add to home screen — no app download needed |
| WhatsApp | Meta WhatsApp Cloud API | Automated notifications (9980166221) |
| Version Control | GitHub | thejesh26/sri-krishna-dairy |
| Rate Limiting | Custom middleware.js | Sliding window — API protection |

# 3. Pages Built

| Page | URL | Description |
| --- | --- | --- |
| Homepage | / | Hero, products, how it works, why us, bulk order form, FAQ, testimonials, contact, referral section |
| Login | /login | Email + phone login, password toggle, auto-redirect |
| Signup | /signup | Registration with area dropdown, referral code |
| Dashboard | /dashboard | 4 tabs: Overview, Rewards, History, Report |
| Order | /order | One-time COD trial — both 500ml and 1000ml, no deposit |
| Subscribe | /subscribe | Daily subscription with Razorpay, smart calendar |
| Pause/Manage | /pause | Pause (single/range), cancel, quantity change, reactivate, upgrade/downgrade |
| Wallet | /wallet | Balance + deposit separate, Razorpay recharge, history |
| Profile | /profile | Edit personal details |
| Admin | /admin | 8 tabs: Deliveries, Orders, Subscriptions, Customers, Wallet, Agents, Reviews, Issues + Settings |
| Delivery | /delivery | Delivery agent dashboard with sort + bottle tracking |
| Waitlist | /waitlist | Priority registration when slots are full |
| Addon Orders | /addon | Extra milk for occasional needs |
| Confirmation | /confirmation | Post-order/subscription confirmation |
| Forgot Password | /forgot-password | Password reset request |
| Reset Password | /reset-password | New password setup |
| Privacy Policy | /privacy-policy | Legal compliance |
| Terms of Service | /terms-of-service | Legal compliance |
| Refund Policy | /refund-policy | Legal compliance |
| Health Disclaimer | /health-disclaimer | FSSAI compliance |

# 4. Customer Features

| Feature | Details |
| --- | --- |
| Authentication | Email + phone login, signup, forgot/reset password, auto-redirect by role |
| COD Trial Order | Both 500ml and 1000ml — COD, zero deposit — first order only |
| One-time Orders | COD for first order only, wallet for subsequent orders |
| Smart Calendar | Unavailable dates auto-disabled — no error messages, IST timezone aware |
| Subscriptions | 1 week, 2 weeks, 1 month, 3 months, ongoing — smart date picker |
| Subscription Discounts | Weekly 5%, Monthly 10%, 3 Month 15% savings shown |
| Wallet System | Main balance + bottle deposit reserved separately |
| Bottle Deposit | Rs.200 per bottle, shown separately, never auto-deducted |
| Deposit Refund | Admin processes custom refund (damaged bottle deducted) |
| Loyalty Points | Rs.100 spent = 1 point, 100 points = 1 litre free milk, expires 6 months |
| Streak Badges | 7 days (Fresh Start), 30 days (Milk Lover), 90 days (Health Champion), 365 days (Dairy Legend) |
| Referral System | Both referrer + referee get 100 points after 30-day subscription |
| Monthly Report | Total bottles, amount spent, money saved vs market price |
| Order History | All orders with status and invoice download |
| Transaction History | All wallet transactions |
| Push Notifications | Browser push notifications |
| PWA | Add to home screen — iOS and Android — no Play Store needed |
| PWA Install Banner | Smart banner with iOS/Android specific instructions |
| Invoice Download | HTML invoice with FSSAI number 21225008004544 |
| Reviews | Star rating + text review after 7 days of subscription |
| Quality Feedback | Thumbs down on delivered order with text field |
| Subscription Reactivation | Reactivate cancelled subscriptions using existing wallet |
| Range Pause | Pause date range at once — max 30 days, max 5 days/month |
| Quantity Change | Change daily delivery quantity from dashboard |
| Upgrade/Downgrade | Switch between 500ml and 1000ml from manage plan |
| Add-on Orders | Extra milk — one time, weekends, date range |
| Confirmation Popup | Checkbox disclaimer confirmation before order/subscribe |
| Password Toggle | Eye icon to show/hide password |
| Report Missed Delivery | Report issue button on delivered orders |
| Cancel Order | Cancel before 6AM dispatch — refund if wallet payment |
| Subscription Expiry Alert | Email + WhatsApp 3 days before fixed plan ends |
| Wallet Reuse | Existing wallet balance used first on resubscription |

# 5. Admin Features — Super Admin Panel

Admin Dashboard Tabs

| Tab | Features |
| --- | --- |
| Today's Deliveries | All orders for today, assign to delivery agents |
| All Orders | Complete order history, CSV export, invoice download |
| Subscriptions | All active/inactive subscriptions management |
| Customers | All customer details, deposit refund (custom amount), CSV export |
| Wallet | Add/deduct/update customer wallet balance manually |
| Delivery Agents | Add/remove agents, promote customers to agents |
| Reviews | Approve/reject customer reviews |
| Issue Reports | Missed delivery reports + bulk enquiries + quality feedback + failed deductions |
| Settings (Super Admin) | Complete business control panel — see below |

Settings Tab — Business Controls

| Setting | Details |
| --- | --- |
| Max Subscribers | Set maximum active subscribers — auto redirects to waitlist when full |
| Delivery Cutoff Time | Change 6PM cutoff to any time |
| Waitlist Toggle | Enable/disable waitlist feature |
| Maintenance Mode | Show maintenance page to customers |
| Min Wallet Balance | Change Rs.300 minimum threshold |
| Pause Limit | Change 5 days/month pause limit |
| Product Management | Edit prices, sizes, availability — add new products |
| Morning/Evening Slot | Enable/disable delivery slots individually |
| Trial Order Toggle | Enable/disable COD trial feature |
| Bottle Deposit Amount | Change Rs.200 deposit per bottle |
| Holiday Management | Add/remove no-delivery dates |
| Customer Controls | Reset COD, ban/unban, extend subscription, manual pause |
| Broadcast Message | Send WhatsApp to all customers at once |
| Priority Waitlist | View by area, invite customers, export CSV |
| Revenue Charts | 7-day revenue bar chart |
| Failed Deductions | View and manage failed wallet deductions |

# 6. Delivery Agent Features

| Feature | Details |
| --- | --- |
| Today's Deliveries | All assigned orders for today |
| Subscription List | All active subscriptions assigned to agent |
| 3-Button Delivery | Delivered + Returned / Delivered + NOT Returned / Not Delivered |
| Bottle Tracking | Tracks unreturned bottles — auto pauses at 3 unreturned |
| Delivery Sort | Sort by Area / Building / Name for efficient routing |
| Delivery History | Past deliveries grouped by date |
| Quick Contact | Call and WhatsApp buttons per customer |
| Wallet Management | Add/deduct customer wallet balance |
| Customer Details | Full address, building, flat, landmark per delivery |
| Delivery Stats | Total, pending, out for delivery, delivered counts |

# 7. Payment System

Razorpay Integration

| Item | Details |
| --- | --- |
| Payment Gateway | Razorpay |
| KYC Status | Approved |
| Mode | LIVE MODE — real payments active |
| Supported Methods | UPI (QR + apps), Cards, Net Banking, EMI, Wallets, Pay Later |
| Wallet Recharge | Rs.500, Rs.1000, Rs.2000, Custom amount |
| Subscription Payment | Upfront via Razorpay — credited to wallet |
| Payment Verification | HMAC-SHA256 server-side — JWT authenticated |
| Idempotency | No double charging on retry |
| Rate Limiting | Orders: 10/min, Subscriptions: 5/min, Razorpay: 20/min |
| Security | Bearer token verification on all payment routes |

Wallet System

| Item | Details |
| --- | --- |
| Minimum Balance | Rs.300 (or one day delivery cost — whichever is higher) |
| Auto Deduction | Only after delivery confirmed — not at midnight anymore |
| Deposit Balance | Reserved separately — never auto-deducted |
| Low Balance Alert | Email + WhatsApp when below Rs.300 |
| Delivery Stop | Auto pause when balance insufficient |
| Deposit Refund | Admin processes with custom amount (damaged bottles deducted) |
| Cron Heartbeat | Checks at 1:30AM IST — alerts admin if cron missed |
| Wallet Reuse | Existing balance used first on resubscription — no forced repayment |

# 8. Notification System

| Notification | Channel | Trigger | Status |
| --- | --- | --- | --- |
| Order Confirmed | Email + WhatsApp | Order placed | ✅ Working |
| Subscription Activated | Email + WhatsApp | Subscription created + paid | ✅ Working |
| Subscription Paused | Email | Customer pauses | ✅ Working |
| Subscription Cancelled | Email | Customer cancels | ✅ Working |
| Subscription Expiry (3 days) | Email + WhatsApp | 3 days before fixed plan ends | ✅ Working |
| Delivery Confirmed | Email + WhatsApp | Agent marks delivered | ✅ Working |
| Missed Delivery Report | WhatsApp to admin | Customer reports issue | ✅ Working |
| Quality Feedback | Saved to DB | Customer thumbs down | ✅ Working |
| Bulk Enquiry Alert | WhatsApp to admin | Form submitted | ✅ Working |
| Low Balance Warning | Email + WhatsApp | Balance below Rs.300 | ✅ Working |
| Delivery Stopped | Email + WhatsApp | Balance insufficient | ✅ Working |
| Bottle Not Returned | WhatsApp to admin | Agent marks unreturned | ✅ Working |
| Referral Completed | Email + WhatsApp both | 30-day subscription reached | ✅ Working |
| Deposit Refund | Email + WhatsApp | Admin processes refund | ✅ Working |
| Waitlist Invite | WhatsApp | Admin invites from waitlist | ✅ Working |
| Password Reset | Email via Supabase | Reset requested | ✅ Working |
| Cron Failure Alert | Email + WhatsApp to admin | Cron fails | ✅ Working |
| Cron Heartbeat Alert | WhatsApp to admin | Cron missed | ✅ Working |
| Push Notifications | Browser Push | Various triggers | ✅ Built |
| WhatsApp Templates | Meta Cloud API | All above triggers | ⏳ Templates in review |

# 9. WhatsApp Templates

All 6 templates submitted to Meta — pending approval. Once approved, all WhatsApp notifications will be fully automated.

| Template Name | Category | Status | Purpose |
| --- | --- | --- | --- |
| order_confirmed | Utility | In Review | Order confirmation to customer |
| subscription_activated | Utility | In Review | Subscription activation confirmation |
| low_balance_alert | Utility | In Review | Wallet low balance warning |
| delivery_confirmed | Utility | In Review | Delivery confirmation to customer |
| subscription_expiry | Utility | In Review | 3-day expiry reminder |
| delivery_stopped | Utility | In Review | Delivery paused due to low balance |

WhatsApp Business Number: 9980166221

Phone Number ID: 976251918914657

Business Account ID: 1523874785763827

# 10. Database Structure

| Table | Key Columns | Purpose |
| --- | --- | --- |
| profiles | id, full_name, phone, area, building, flat, landmark, is_admin, is_delivery, is_banned, loyalty_points, streak_count, badges[], referral_code, has_reviewed, push_subscription, has_used_cod, disclaimer_accepted, unreturned_bottles | User profiles and all settings |
| products | id, name, size, price, is_available | Milk products catalog |
| orders | id, user_id, product_id, quantity, delivery_date, delivery_slot, status, total_price, bottle_deposit, assigned_to, delivered_at, delivered_by, delivery_mode | One-time orders |
| subscriptions | id, user_id, product_id, quantity, is_active, start_date, end_date, delivery_slot, subscription_type, assigned_to, bottle_deposit, pause_days_used_this_month, pending_delivery | Subscription plans |
| addon_orders | id, user_id, subscription_id, product_id, quantity, delivery_date, slot, total_price, status | Extra milk orders |
| wallet | id, user_id, balance, deposit_balance | Customer wallet with separate deposit |
| wallet_transactions | id, user_id, amount, type, description | Complete transaction history |
| referrals | id, referrer_id, referred_id, status, subscription_days_count, referral_activated_at | Referral tracking with 30-day counter |
| reviews | id, user_id, rating, review, is_approved | Customer reviews for homepage |
| bulk_enquiries | id, name, phone, email, organization, quantity, message | Bulk order form submissions |
| missed_delivery_reports | id, user_id, order_id, description, status | Customer delivery issue reports |
| quality_feedback | id, user_id, order_id, rating, feedback | Customer quality ratings |
| discount_codes | id, code, discount_type, discount_value, max_uses, used_count, expires_at | Promotional codes |
| failed_deductions | id, user_id, subscription_id, amount, reason | Failed wallet deduction log |
| priority_waitlist | id, full_name, phone, area, email, invited, invited_at | Customers waiting for slots |
| app_settings | key, value, updated_at | All business settings (max_subscribers, bottle_deposit, etc) |

# 11. SEO & Analytics

| Tool | Status | Details |
| --- | --- | --- |
| Google Search Console | ✅ Verified | srikrishnaadairy.in — sitemap submitted |
| Google Analytics | ✅ Working | GA4 — Measurement ID: G-MB9J216FPB |
| Bing Webmaster Tools | ✅ Verified | Sitemap submitted, imported from GSC |
| Microsoft Clarity | ✅ Active | Heatmaps + session recordings — ID: w6131yjrnm |
| IndexNow | ✅ Set up | Key: b1e811da04357018ba7e207f1bb4fc6d |
| Sitemap | ✅ Auto-generated | /sitemap.xml — submitted to Google + Bing |
| Robots.txt | ✅ Configured | Blocks admin/dashboard/wallet/profile |
| Open Graph Tags | ✅ Done | Rich previews on WhatsApp/Facebook sharing |
| PWA Manifest | ✅ Done | With Android + iOS icons |
| DMARC | ✅ Configured | p=quarantine; rua=support@srikrishnaadairy.in |
| SPF + DKIM | ✅ Via Resend | Email authentication for deliverability |
| Google Ranking | ✅ Top 5 | Appears in top 5 for brand name searches |
| Favicon | ✅ Fixed | Sri Krishnaa Dairy logo showing in browser tab |

# 12. Business Setup

| Item | Status | Details |
| --- | --- | --- |
| Domain | ✅ Active | srikrishnaadairy.in (Hostinger, Rs.647.82/year) |
| Hosting | ✅ Active | Vercel (Free tier) |
| Business Email | ✅ Active | Zoho Mail — hello@, orders@, support@ |
| Razorpay | ✅ LIVE MODE | KYC approved — real payments active |
| FSSAI License | ✅ Obtained | License Number: 21225008004544 |
| WhatsApp Business | ⏳ Templates in review | Number: 9980166221 — templates pending approval |
| Google My Business | 🔲 Pending | Set up after 50 customers |
| SSL Certificate | ✅ Free via Vercel | Auto-renewed HTTPS |
| Business Verification | ⏳ In progress | Meta business verification pending |

# 13. API Routes

| Route | Method | Purpose |
| --- | --- | --- |
| app/api/orders/create | POST | Create COD trial order — zero deposit |
| app/api/orders/cancel | POST | Cancel order before 6AM dispatch |
| app/api/subscriptions/create | POST | Create subscription with Razorpay payment |
| app/api/subscriptions/reactivate | POST | Reactivate using existing wallet balance |
| app/api/subscriptions/update-quantity | POST | Change subscription quantity |
| app/api/addon-orders/create | POST | Create extra milk order |
| app/api/razorpay/create-order | POST | Create Razorpay payment order |
| app/api/razorpay/verify-payment | POST | Verify HMAC-SHA256 + JWT auth |
| app/api/wallet/recharge | POST | Recharge wallet — JWT authenticated |
| app/api/cron/deduct-subscriptions | GET | Daily deduction + expiry reminders + badges |
| app/api/cron/heartbeat-check | GET | Verify cron ran — alerts if missed (1:30AM IST) |
| app/api/delivery/confirm | POST | Confirm delivery + wallet deduction + notifications |
| app/api/invoice/[orderId] | GET | Generate downloadable HTML invoice |
| app/api/push/subscribe | POST | Save/remove push notification subscription |
| app/api/loyalty/redeem | POST | Redeem 100 points for 1L free milk |
| app/api/indexnow | POST | Notify search engines of updates |
| app/api/bulk-enquiry | POST | Save enquiry + WhatsApp admin alert |
| app/api/missed-delivery | POST | Report missed delivery + admin alert |
| app/api/admin/refund-deposit | POST | Process custom deposit refund (admin only) |
| app/api/profile/me | GET | Get authenticated user profile — for Razorpay prefill |

# 14. Environment Variables

All stored in .env.local (never in GitHub) and replicated in Vercel Environment Variables.

| Variable | Purpose |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase public anon key |
| SUPABASE_SERVICE_ROLE_KEY | Supabase admin key (server only) |
| CRON_SECRET | Secure cron endpoint token |
| RESEND_API_KEY | Email sending key (resend.com) |
| NEXT_PUBLIC_RAZORPAY_KEY_ID | Razorpay public key (LIVE: rzp_live_...) |
| RAZORPAY_KEY_SECRET | Razorpay secret key (server only) |
| NEXT_PUBLIC_VAPID_PUBLIC_KEY | Push notification public key |
| VAPID_PRIVATE_KEY | Push notification private key |
| VAPID_SUBJECT | mailto:hello@srikrishnaadairy.in |
| ADMIN_ALERT_EMAIL | hello@srikrishnaadairy.in |
| WHATSAPP_PHONE_NUMBER_ID | 976251918914657 |
| WHATSAPP_BUSINESS_ACCOUNT_ID | 1523874785763827 |
| WHATSAPP_ACCESS_TOKEN | Meta WhatsApp API token (regenerate every 24hrs or use system user) |

# 15. Investor Audit — Key Findings

Rating: 4.2 / 5 — Seasoned investor, serial entrepreneur perspective

What Was Praised

| Feature | Investor Comment |
| --- | --- |
| Design & Branding | Looks like a funded startup — dark green + gold is confident and premium |
| Conversion Funnel | COD trial → Subscription → Wallet is textbook consumer conversion |
| Wallet Float Model | Collect money upfront before delivering — superior cash flow like Zepto/Blinkit |
| WhatsApp Notifications | 98% open rate vs 20% email — you are in the customer's chat |
| Farm-to-Door Section | Radical transparency answers every skeptical customer question |
| PWA Implementation | No Play Store friction — smart call for apartment customers |
| Subscriber Limit + Waitlist | Best business decision — scarcity is most powerful psychological trigger |
| Loyalty + Streaks + Badges | Retention gamification — 365-day streak customer does not cancel |

Improvements Made Based on Audit

| Action | Status |
| --- | --- |
| Added 2hrs farm-to-door in hero | ✅ Done |
| Added From Rs.35/day pricing in hero | ✅ Done |
| Removed Coming Soon A2 milk | ✅ Done |
| Added referral section on homepage | ✅ Done |
| Changed guarantee to report by 6PM same day | ✅ Done |
| Added wallet explanation on subscribe page | ✅ Done |
| Product photography recommended | 🔲 Invest Rs.15,000 — 20-30% conversion boost |
| Add social proof numbers in hero | 🔲 After 50+ customers |
| Google Maps delivery zone | 🔲 Pending |
| Society/Apartment tie-up page | 🔲 Future — 10x subscriber potential |
| A2 milk waitlist with deposit | 🔲 Future revenue opportunity |
| Gift a month feature | 🔲 Future — festival gifting |

# 16. Pending Tasks & Roadmap

🔴 Critical (This Week)

| Task | Notes |
| --- | --- |
| WhatsApp templates approval | Waiting for Meta — check daily |
| Permanent WhatsApp access token | Set up System User in Meta for non-expiring token |
| Google My Business | Set up after 50 customers |
| Product photography | Rs.15,000 — 20-30% conversion increase |

🟡 Important (This Month)

| Task | Notes |
| --- | --- |
| Zapier integration | Connect to Google Sheets, automate workflows |
| Notion setup | Manage all 3 businesses in one place |
| Sentry error monitoring | Track production errors automatically |
| Add social proof to hero | After 50+ active subscribers |
| Google Maps delivery zone | Show delivery area visually |
| Society/Apartment program page | Bulk acquisition strategy |

🟢 Future (3-6 Months)

| Task | Notes |
| --- | --- |
| Android App | After launch stability confirmed |
| A2 Milk waitlist + premium pricing | Rs.80/L vs Rs.65/L — double revenue potential |
| Gift a month feature | Festival gifting — wallet infrastructure ready |
| 250ml trial pack | Lower barrier — Rs.20 COD |
| Milk Pass (90-day prepaid) | 10% discount — 90 days cash upfront |
| Delivery route optimization | Auto-sort by proximity |
| Family plan | Multiple addresses one account (after 100 customers) |
| Inactive account archival | 6 months inactivity auto-archive |

# 17. Credentials & Access

⚠️  CONFIDENTIAL — Keep secure. Never share publicly.

| Service | Login | Notes |
| --- | --- | --- |
| Vercel | thejeshmhn@gmail.com | Hosting + deployment |
| Supabase | thejeshmhn@gmail.com | Database dashboard |
| GitHub | thejesh26 | Repository: sri-krishna-dairy |
| Razorpay | hello@srikrishnaadairy.in | LIVE MODE — real payments |
| Resend | thejeshmhn@gmail.com | Email service |
| Zoho Mail | Incognito browser account | hello@, orders@, support@ |
| Google Analytics | thejeshmhn@gmail.com | GA4: G-MB9J216FPB |
| Search Console | thejeshmhn@gmail.com | srikrishnaadairy.in property |
| Bing Webmaster | thejeshmhn@gmail.com (Google login) | Bing SEO |
| Microsoft Clarity | thejeshmhn@gmail.com | ID: w6131yjrnm |
| Hostinger | thejeshmhn@gmail.com | Domain registrar |
| Meta Developer | Facebook account | App: Sri Krishnaa Dairy — WhatsApp API |
| WhatsApp Manager | Facebook account | business.facebook.com/latest/whatsapp-manager |

Important URLs

| URL | Purpose |
| --- | --- |
| https://srikrishnaadairy.in | Live customer website |
| https://srikrishnaadairy.in/admin | Super admin dashboard |
| https://srikrishnaadairy.in/delivery | Delivery agent dashboard |
| https://srikrishnaadairy.in/waitlist | Priority waitlist registration |
| https://vercel.com | Hosting management |
| https://supabase.com/dashboard | Database management |
| https://dashboard.razorpay.com | Payment management (LIVE) |
| https://resend.com/emails | Email logs |
| https://search.google.com/search-console | Google SEO |
| https://analytics.google.com | Google Analytics |
| https://clarity.microsoft.com | Heatmaps + recordings |
| https://developers.facebook.com | WhatsApp API dashboard |
| https://business.facebook.com/latest/whatsapp-manager | WhatsApp Manager |

Sri Krishnaa Dairy Farms — Pure. Fresh. Delivered to You.

srikrishnaadairy.in  |  hello@srikrishnaadairy.in  |  9980166221

Documentation v3.0 — April 2026  |  Investor Rating: 4.2/5